Project Planning Phase

Milestone and Activity list

|  |  |
| --- | --- |
| Date | 21 September 2022 |
| Team ID | PNT2022TMID17537 |
| Project Name | Project - A Gesture-Based Tool for Sterile Browsing of Radiology Images |

|  |  |  |  |
| --- | --- | --- | --- |
| **S.N O** | **MILESTONE** | **ACTIVITIES** | **DATE** |
| **1** | **Preparation phase** | Pre-requisites | 24 Aug -30 Aug 2022 |
| Prior knowledge |
| Project structure |
| Project Flow |
| Project Objectives |
| Registrations |
| Environment Set-up |
| 2 | **Ideation phase** | Literature Survey | 01 Sept - 04 Sept 2022 |
| Empathy Map | 05 sept - 07 Sept 2022 |
| Problem Statement | 09 sept-11 sept 2022 |
| Ideation Phase | 13 sept - 16 sept 2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **3** | **Project Design Phase-I** | Proposed Solution | 19 sept - 24 sept 2022 |
| Problem Solution Fit | 25 sept -27 sept 2022 |
| Solution Architecture | 29 sept-01 oct 2022 |
| **4** | **Project Design Phase- II** | Customer Journey | 03 oct -07 oct 2022 |
| Requirement Analysis | 08 oct -11 oct 2022 |
| Data Flow Diagrams | 12 oct -14 oct 2022 |
| Technology Architecture | 15 oct -17 oct 2022 |
| **5** | **Project Planning Phase** | Milestones and Tasks | 18 oct -19 oct 2022 |
| Sprint Schedules | 20 oct -23 oct 2022 |
| **6** | **Project Development Phase** | Sprint-1 | 25 oct-30 oct 2022 |
| Sprint-2 | 02 oct -07 Nov 2022 |
| Sprint-3 | 08 Nov -13 Nov 2022 |
| Sprint-4 | 15 Nov -19 Nov 2022 |